Certainly! Below is a detailed professional product backlog for the mobile application development project as described. This backlog is organized into epics and user stories, with additional columns for priority and notes.
### Product Backlog for Fashion-Insta Mobile App
#### Epics and User Stories
ID	Epic	User Story	Priority	Notes
1	User Account Management	As a user, I want to create an account and log in using my email and password so that I can access the app.	High	Basic authentication feature.
2		As a user, I want to manage my personal data in compliance with GDPR so that I can control my privacy settings.	High	Includes data modification, deletion, and subscription management.
3		As a user, I want the app to automatically purge my data after a period of inactivity to ensure my data is not stored longer than necessary.	Medium	Automatic data purge functionality.
4	Photo Collection and Management	As a user, I want to take photos of my outfits and manage my photo collection within the app so that I can use them for clothing recommendations.	High	Photo upload and management feature.
5	Clothing Recommendation Engine	As a user, I want the algorithm to suggest clothes based on the photos of my wardrobe so that I can find matching items.	High	Core recommendation algorithm.
6		As a user, I want to see recommended clothes displayed on my photo so that I can judge and decide if I like the suggested item.	High	Overlay recommended items on user photos.
7		As a user, I want to change the color and style of the recommended clothes to better match my preferences.	Medium	Customization options for recommendations.
8	Style and Trend-Based Recommendations	As a user, I want to define my preferred styles from the options provided so that the app can recommend clothes that match my taste.	Medium	User preferences setup for styles.
9		As a user, I want to list my favorite brands sold by Fashion-Insta so that the app can prioritize these brands in recommendations.	Medium	Brand preference setup.
10		As a user, I want to follow blogs, sites, and influencers to influence the recommendations I receive.	Low	Integration with fashion blogs and influencers.
11		As a user, I want the algorithm to recommend clothes based on my style, brand, and blog preferences so that I get personalized suggestions.	Medium	Enhanced recommendation algorithm.
12	Feedback and Reviews	As a user, I want to leave feedback on the relevance of the clothing suggestions so that the algorithm can improve over time.	Medium	User feedback mechanism.
13	Shopping and Transactions	As a user, I want to add products to a shopping cart, place an order, choose a delivery option, and complete the purchase with a payment transaction.	High	Complete shopping and checkout process.

#### Additional Notes:
- User Account Management is critical for ensuring a personalized experience and complying with privacy laws.
- Photo Collection and Management and Clothing Recommendation Engine
are core functionalities that drive the unique value proposition of the app.
- Style and Trend-Based Recommendations enhance user engagement by aligning with their preferences and current trends.
- Feedback and Reviews help in refining the recommendation algorithm over time, making it more effective.
- Shopping and Transactions ensure that the app not only recommends but also facilitates purchases, completing the user journey.
### Detailed Breakdown of High Priority User Stories
#### 1. User Account Management
- User Story: As a user, I want to create an account and log in using my email and password so that I can access the app.
  - Acceptance Criteria:
    - User can sign up using an email and password.
    - User can log in and log out securely.
    - Password reset functionality is available.
- User Story: As a user, I want to manage my personal data in compliance with GDPR so that I can control my privacy settings.
  - Acceptance Criteria:
    - User can view, edit, and delete personal data.
    - User can unsubscribe from the recommendation service.
    - User can set data retention preferences.
#### 2. Photo Collection and Management
- User Story: As a user, I want to take photos of my outfits and manage my photo collection within the app so that I can use them for clothing recommendations.
  - Acceptance Criteria:
    - User can take and upload photos directly from the app.
    - User can organize photos into a collection.
    - User can delete or replace photos.
#### 3. Clothing Recommendation Engine
- User Story: As a user, I want the algorithm to suggest clothes based on the photos of my wardrobe so that I can find matching items.
  - Acceptance Criteria:
    - Algorithm analyzes user-uploaded photos.
    - Recommendations are generated based on the analysis.
    - Recommendations are relevant to the uploaded photos.
- User Story: As a user, I want to see recommended clothes displayed on my photo so that I can judge and decide if I like the suggested item.
  - Acceptance Criteria:
    - User can overlay recommended items onto their photos.
    - User can view multiple recommendations.
    - Recommendations fit naturally onto user photos.
#### 4. Shopping and Transactions
- User Story: As a user, I want to add products to a shopping cart, place an order, choose a delivery option, and complete the purchase with a payment transaction.
  - Acceptance Criteria:
    - User can add items to a shopping cart.
    - User can review and modify cart contents.
    - User can select a delivery option.
    - User can complete the purchase using secure payment methods.
    - Order confirmation is provided upon successful transaction.
### Implementation Strategy
1. Initial Phase:
  1. Develop user account management and basic authentication.
  2. Implement GDPR-compliant data management features.
  3. Set up the basic infrastructure for photo upload and collection management.
2. Middle Phase:
  1. Develop and integrate the clothing recommendation engine.
  2. Implement the overlay functionality for recommendations on user photos.
  3. Begin work on user feedback and reviews mechanism.
3. Final Phase:
  1. Enhance the recommendation engine to include style and trend preferences.
  2. Finalize and test the shopping cart and transaction process.
  3. Ensure all components are integrated seamlessly and tested thoroughly for a smooth user experience.
This backlog provides a structured approach to developing the Fashion-Insta mobile app, ensuring that all key functionalities are covered and prioritized effectively.

Deep
detailed appropriately. Ex : low priority less detailed, could change

questions mentor last session

backlog : ok ? Subdiviser en tâches ?
Poker truc pour charge travail ?
Equipes ?
Moscow s’affiche bizarre

chiffrage :
c quoi un profil ?
Conseil pour les machines sur azure ?
gains annuels générés par l’augmentation de nos ventes, estimés par le marketing ??
l’identification des ressources humaines, techniques et financières requises

cnil : ok ?

Analyse risques ok ?

Planning sprints + contenu : un petit tableau suffit ? Genre ça ?

1. Initial Phase:
  1. Develop user account management and basic authentication.
  2. Implement GDPR-compliant data management features.
  3. Set up the basic infrastructure for photo upload and collection management.
2. Middle Phase:
  1. Develop and integrate the clothing recommendation engine.
  2. Implement the overlay functionality for recommendations on user photos.
  3. Begin work on user feedback and reviews mechanism.
3. Final Phase:
  1. Enhance the recommendation engine to include style and trend preferences.
  2. Finalize and test the shopping cart and transaction process.
  3. Ensure all components are integrated seamlessly and tested thoroughly for a smooth user experience.

Ou il faut un calendrier ?
les enjeux éthiques liés aux biais du modèle ???
(Recensez des biais éventuels ou problématiques éthiques éventuels dans un des traitements IA du projet.)
Mettez en évidence entre les coûts d’investissement “one-shot” et les coûts récurrents.
One shot ici je vois pas trop